## Slide 1: Chat Based News Assistant
Chandni Shah, Kinnari Jasoliya, Pradeep Prakash, Guannan Zou & Longyuan Chu
Guided by: Professor Henry Wong
Sprint 4 Status Presentation

## Slide 2: Project Objectives
To design a web application that combines functionality of:
Providing News content aggregated from various sources
Interactivity of communicating with virtual agent via Chatbot interface

## Slide 3: Components
Floating Window with
chatbot integration
Web based news application
Aggregate news from
different news sites

## Slide 4: Sprint 4 Changes
Improved chatbot training
Added category-based and custom topic news search to chatbot
Worked on deploying the web application to Heroku cloud

## Slide 5: CS 692 Sprints Overview
SPRINT 1
SPRINT 2
Static news articles displayed from the database
Redesigned basic UI
Designed database structure
User registration implemented with database
RSS feed gathered from different websites
Worked on improvising UI pages

## Slide 6: CS 692 Sprints Overview
SPRINT 3
SPRINT 4
Dynamic news feed using NewsAPI.org
Improved UI pages
Integrated chatbot UI with frontend pages
Deploying WebApp on Heroku
Worked on Chatbot training
Tried to deploy chatbot backend on cloud

## Slide 7: CS 692 Changes
CS 691
CS 692

## Slide 8: Architectural changes
Business Logic Framework:
From Django(Python) to Laravel(PHP) – Due to difficulties in working with Django template and routing UI pages
Chatbot Framework Logic:
From Chatterbot to Rasa – for more robust machine learning training and custom response templating
Database:
From PostgreSQL to MySQL – for better compatibility with Laravel

## Slide 9: Technical Details
Front End:
  HTML, CSS & Javascript
Business Logic:
  Chatbot:
    RASA NLU & RASA Core
  Machine Learning:
    Keras
    Tensorflow
  News:
    NewsAPI.org
Back End:
  Laravel Framework
  MySQL database

## Slide 10: Future Scope
Ability to provide suggestions based on Contextual Awareness of location, time of day, trending stories on social media.
Suggest news based on user preferences like topics of interest
Desktop notifications – alert user whenever trending news is found from user-preferred categories & topics
Voice Input via speech recognition and chatbot responses using Text to Speech

## Slide 11: Project Links
Github code: http://bit.ly/newsassistant
Github wiki: http://bit.ly/newsassistantwiki
Cloud-hosted app link: http://newsassistant.herokuapp.com/

## Slide 12: Thank You